PROMPT PLAYBOOK v2.0 — Dual-Report System Insurance Analytics Automation — Active Members + Deactivated This Period

| Version | 2.0 — Updated for dual-report architecture |
| --- | --- |
| Companion to | Architecture v2.0.docx |
| Phases covered | Phase 1 through Phase 8 (complete build) |
| Key change | Every phase now delivers R1 (Active Members) + R2 (Deactivated This Period) |

# 1. Build Strategy

## 1.1  The 3-Layer System (unchanged)

|  | Layer | What It Does |
| --- | --- | --- |
| 1 | Master Context Block | Paste at the start of EVERY session. Project identity, stack, what is built, engineering standards. Takes 10 seconds. Update the 'already built' section after each phase. |
| 2 | Phase Prompt | Paste immediately after the Master Context Block. Defines the exact deliverable, portal steps, and done criteria for that session only. |
| 3 | Handoff Block | Fill in at the end of each session. Paste it at the start of the next session as your opening message, before the Phase Prompt. |

## 1.2  When to Upload the Architecture Document

| Phase | Model | Upload? | Reason |
| --- | --- | --- | --- |
| 1 | Sonnet | NO | Single portal, extending existing scripts. Master Context Block is enough. |
| 2 | Sonnet | NO | Two Selenium flows (R1 dashboard + R2 cancelled), but well-defined. |
| 3 | Sonnet | NO | Google Sheets API with two tabs — clear contract, no architectural ambiguity. |
| 4 | Opus | YES | VPN + email 2FA + two filtered exports per agent. Needs full system awareness. |
| 5 | Opus | YES | Delta diff architecture + semi-automated pause + state file design. |
| 6 | Opus | YES | Oscar semi-auto + MS Authenticator pattern integration with orchestrator. |
| 7 | Sonnet | NO | Looker Studio config — self-contained, 6-page spec in Phase Prompt is enough. |
| 8 | Opus | YES | Full orchestrator + state management + scheduler. Highest architectural stakes. |

No-Spiral Rule If something does not work after 3 attempts, stop and say: 'We have tried 3 times. Diagnose the root cause and give me two alternative approaches with tradeoffs.' Do not ask Claude to 'try again'. Reframe from debugging to architecture. This almost always resolves faster.

# 2. Master Context Block — v2.0

Paste this at the start of EVERY new session. Update the 'ALREADY BUILT' section after each phase is committed.

How to use 1. Copy everything in the dark box below. 2. Paste it as your FIRST message in a new Claude chat. 3. Immediately follow with the Phase Prompt from Section 3. 4. For Phases 4, 5, 6, 8: also upload Architecture_v2.0.docx to the chat.

# PROJECT CONTEXT — READ BEFORE RESPONDING

You are my Senior Developer and Systems Architect.

We are building a production-grade automation system together.

Do not treat this as a tutorial. Treat it as a real engineering project.

## WHO I AM

Data analyst at a US health insurance agency.

Python: intermediate (read, run, debug with guidance). SQL: beginner.

OS: Windows, Git Bash terminal. IDE: VS Code. Version control: Git + GitHub.

## SYSTEM — DUAL-REPORT PIPELINE

Runs every Monday and Friday. Produces TWO reports per run:

R1 — Active Members: count per agent per carrier (aggregate)

R2 — Deactivated This Period: member-level detail of who

deactivated between the last run and this run

Fields: member_name, agent, carrier, coverage_end_date,

last_status, detection_method, run_date

## 5 CARRIERS

- Molina: https://account.evolvenxt.com/ — no 2FA — CSV download

- Ambetter: https://broker.ambetterhealth.com/s/login/ — no 2FA — dashboard R1 + cancelled CSV R2

- Cigna: https://cignaforbrokers.com/ — USA VPN + email 2FA (webmail.ligagent.com)

- United: https://www.uhcjarvis.com/ — MS Authenticator (boss phone) — SEMI-AUTO

- Oscar: https://accounts.hioscar.com/account/login/ — MS Authenticator (boss phone) — SEMI-AUTO

## R2 METHOD PER CARRIER

- Molina: file_extract — Terminated rows in same CSV (End_date column)

- Oscar: file_extract — Inactive rows in same CSV (Coverage end date column)

- Cigna: portal_export — filter Terminated + Medical + Termination Date >= last_run_date + Export Filtered

- Ambetter: download_filter — all Cancelled policies downloaded, Python filters by policy_term_date >= last_run_date

- United: delta_diff — download Inactive list, diff against data/state/united_last_run.json

NOTE: United has no termination date — coverage_end_date is null in R2 for United

## ALREADY BUILT (update after each phase)

- molina_report.py: CSV → dedup Address1 (Member_Count > 1) → filter

Active/Pending/Pending Binder → sum Member_Count → XLSX. 19 agents. DONE.

- oscar_report.py: CSV → exclude Inactive → sum Lives → XLSX.

Inactive rows captured separately for R2. DONE.

## STATE FILES

- data/state/{carrier}_last_run_date.txt — ISO date of last successful run

Used by Cigna (Termination Date field) and Ambetter (Python date filter)

- data/state/united_last_run.json — previous inactive member list for delta diff

- State files updated ONLY after a fully successful carrier run

## STORAGE

- Raw CSVs: data/raw/{carrier}/{YYYY-MM}/{YYYY-MM-DD}/ — kept 90 days

- Google Sheets: one file per month, Tab 1 = Active Members, Tab 2 = Deactivated

- All monthly sheets in Drive folder: Insurance Analytics — Member Reports

## NON-NEGOTIABLE ENGINEERING STANDARDS

- One carrier failure never blocks others

- Retry: 3 attempts, 5s / 15s / 45s backoff. Auth failures do NOT retry.

- Log: logs/run_YYYYMMDD_HHMM.log — timestamp¦carrier¦report¦agent¦result¦duration

- Config in config/config.yaml, secrets in .env, never hardcoded

- Every module runs standalone (no Sheets write, no state update in standalone mode)

- main.py --dry-run: runs all bots, skips Sheets write and state file update

- 3 failed attempts: stop, diagnose root cause, propose 2 alternative approaches

## DATA SCHEMAS

R1: {run_date, run_type, carrier, agent_name, active_members,

status, error_message, duration_seconds}

R2: {run_date, carrier, agent_name, member_name, member_id,

last_status, coverage_end_date, detection_method}

After each phase — update this one section Add the new module to ALREADY BUILT with one line describing what it does. Example after Phase 1: '- molina_downloader.py: Selenium login → CSV download → calls molina_report.py → returns R1 + R2 records. DONE.' Never let the context go stale. A stale context is a broken context.

# 3. Phase Prompts

Paste each prompt immediately after the Master Context Block. Do not skip the Master Context Block.

| 1 | Molina — Portal Download + R1 + R2 | Model Sonnet | Est. 2–3h |
| --- | --- | --- | --- |

### Before You Start

- Test manually: after Molina login, does a carrier selection screen appear or go straight to Book of Business?

- Confirm Chrome's default download folder path on your Windows machine (Chrome Settings → Downloads)

- Confirm the exact column name for deactivated status in the Molina CSV (expected: 'Member_Status' = 'Terminated')

## SESSION GOAL — Phase 1: Molina Portal Download + R1 + R2

molina_report.py is complete. Build: scripts/molina_downloader.py

This script automates the portal login, downloads the CSV,

then calls the existing processing logic to produce both reports.

## PORTAL STEPS

URL: https://account.evolvenxt.com/

1. Enter MOLINA_USER and MOLINA_PASS from .env

2. If carrier selection screen appears, click 'Molina' checkbox/tile

3. Left sidebar: expand 'Book of Business' → click 'Marketplace Search'

4. Click 'Download' — CSV downloads to Chrome's configured download folder

5. Script moves file to data/raw/molina/{YYYY-MM}/{YYYY-MM-DD}/

## WHAT TO BUILD

File: scripts/molina_downloader.py

- Selenium with ChromeDriver (webdriver-manager installed)

- Configure Chrome to download directly to data/raw/molina/{YYYY-MM}/{YYYY-MM-DD}/

- After download: call molina_report.py processing logic

- molina_report.py must be extended to return TWO outputs:

active_records: list of R1 schema dicts

deactivated_records: list of R2 schema dicts

(rows where Member_Status = Terminated)

include End_date as coverage_end_date

detection_method = 'file_extract'

- Full retry logic (3 attempts, 5s/15s/45s) on each portal step

- Logs all steps to logs/run_YYYYMMDD_HHMM.log

- Updates data/state/molina_last_run_date.txt on success

## .env KEYS NEEDED

MOLINA_USER=

MOLINA_PASS=

## STANDALONE TEST

python scripts/molina_downloader.py

Expected: CSV in data/raw/molina/.../

Prints R1 and R2 records to terminal

XLSX in data/output/ (existing behavior preserved)

Logs success for each step

Start with the complete molina_downloader.py + the molina_report.py extension.

Explain any Selenium pattern that will be reused in Phase 2.

Phase Done When ✓ python scripts/molina_downloader.py runs without manual interaction ✓ R1 records printed with correct agent counts ✓ R2 records show Terminated members with End_date populated ✓ Committed: 'phase-1: molina downloader + R1 + R2 working'

| 2 | Ambetter — Active Scrape + Cancelled Download | Model Sonnet | Est. 3–4h |
| --- | --- | --- | --- |

### Before You Start

- Manually download one Ambetter Cancelled CSV from Policies section and open it — confirm the exact column name for the policy termination date

- Check if there is a per-agent breakdown in the Policies section or only a broker-level total

## SESSION GOAL — Phase 2: Ambetter R1 + R2

Phase 1 complete. Build: scripts/ambetter_bot.py

Two distinct flows in one script: R1 from dashboard, R2 from Policies.

## PORTAL STEPS — R1 (Active Members)

URL: https://broker.ambetterhealth.com/s/login/

1. Login with AMBETTER_USER + AMBETTER_PASS (no 2FA)

2. Main dashboard loads — read 'Total Active Members' number

3. Return R1 record

## PORTAL STEPS — R2 (Deactivated This Period)

1. Navigate to POLICIES section

2. Filter: Plan Status = Cancelled

3. Click Export/Download — saves CSV to data/raw/ambetter/{YYYY-MM}/{YYYY-MM-DD}/

4. Python reads CSV, filters rows where policy_term_date >= last_run_date

(last_run_date read from data/state/ambetter_last_run_date.txt)

5. Return filtered rows as R2 records

- detection_method = 'download_filter'

- coverage_end_date = policy_term_date column (confirm exact name from CSV)

## WHAT TO BUILD

File: scripts/ambetter_bot.py

Function: run_ambetter() → {'r1': [R1 records], 'r2': [R2 records]}

- Retry logic and logging same pattern as Phase 1

- Updates data/state/ambetter_last_run_date.txt on success

- If state file missing (first run): include all cancelled rows in R2,

log 'first run — all historical cancelled members included'

## .env KEYS NEEDED

AMBETTER_USER=

AMBETTER_PASS=

## STANDALONE TEST

python scripts/ambetter_bot.py

Expected: prints R1 total and R2 deactivated list to terminal.

Does NOT write to Sheets.

Start with complete ambetter_bot.py.

Flag if policy_term_date column name needs to be confirmed before building.

Phase Done When ✓ R1 prints correct Total Active Members count ✓ R2 prints deactivated members since last run with termination dates ✓ First-run behavior tested (delete state file, verify all cancelled included with log warning) ✓ Committed: 'phase-2: ambetter R1 + R2 working'

| 3 | Google Sheets — Dual-Tab Writer | Model Sonnet | Est. 2–3h |
| --- | --- | --- | --- |

### Before You Start

- Create Google Cloud project, enable Sheets + Drive APIs, create Service Account, download JSON key to credentials/service_account.json

- Create Drive folder 'Insurance Analytics — Member Reports', share with service account email (Editor)

- Note the Drive folder ID from the URL

## SESSION GOAL — Phase 3: Google Sheets Dual-Tab Writer

Phases 1 and 2 complete. Build: scripts/sheets_writer.py

## GOOGLE SHEETS STRUCTURE

One file per month: 'April 2026', 'May 2026', etc.

Tab 1 — 'Active Members': R1 schema rows

Tab 2 — 'Deactivated This Period': R2 schema rows

Both tabs: header row written once on creation, runs appended below.

All files in Drive folder: DRIVE_FOLDER_ID from .env

## WHAT TO BUILD

File: scripts/sheets_writer.py

Functions:

get_or_create_month_sheet(year, month) → sheet_id

- Checks if 'April 2026' exists in the folder

- If no: creates file, creates both tabs with header rows

- If yes: opens it (idempotent — safe to call multiple times)

append_r1(records, sheet_id) → None

- Appends R1 records to 'Active Members' tab

- Batched into single API call

append_r2(records, sheet_id) → None

- Appends R2 records to 'Deactivated This Period' tab

- If records is empty list: append nothing (no error)

write_run(r1_records, r2_records) → None

- Top-level: get_or_create → append_r1 → append_r2

- This is what main.py calls in Phase 8

## .env KEYS NEEDED

GOOGLE_SERVICE_ACCOUNT_JSON=credentials/service_account.json

DRIVE_FOLDER_ID=

## STANDALONE TEST

python scripts/sheets_writer.py

Expected: creates current month's sheet with both tabs,

appends 2 test R1 records and 2 test R2 records.

Verify both tabs in Google Sheets.

Add google-api-python-client and google-auth to requirements.txt.

Add credentials/ to .gitignore.

Phase Done When ✓ Month sheet created with both tabs and correct headers ✓ R1 and R2 test records appear in correct tabs ✓ Running twice does not create a duplicate sheet ✓ Empty R2 list appends nothing (no error) ✓ Committed: 'phase-3: sheets writer — dual-tab working'

| 4 | Cigna — VPN + Email 2FA + R1 + R2 Export | Model Opus | Est. 4–5h |
| --- | --- | --- | --- |

### Before You Start

- Upload Architecture_v2.0.docx to this chat session

- Test VPN CLI activation from Git Bash. Confirm cignaforbrokers.com loads with VPN active.

- Test IMAP access to webmail.ligagent.com with Python imaplib before the session

- Confirm you have Cigna login credentials for all 19 agents

## SESSION GOAL — Phase 4: Cigna R1 + R2

Phases 1–3 complete. Upload: Architecture_v2.0.docx

Build: scripts/cigna_bot.py

## PORTAL STEPS — PER AGENT

URL: https://cignaforbrokers.com/ (USA VPN required)

R1 flow:

1. Activate VPN — confirm USA IP before launching browser

2. Navigate to URL — click 'Continue' on private network disclaimer

3. Enter agent username + password

4. 2FA: code sent to webmail.ligagent.com (subject: 'Cigna for Brokers security code')

5. Bot polls IMAP inbox — extracts 6-digit code via regex — submits

Check 'Remember me on this browser' before submitting

6. Book of Business → filter: Active + Medical + Latest Coverage + Termed-Never Effectuated

7. Apply → read 'Total results: N' → R1 record

R2 flow (same session, same agent):

8. Clear filters — apply: Terminated + Medical +

Termination Date 'on and after' [last_run_date from state file]

9. Click 'Export Filtered' → downloads CSV

10. Move to data/raw/cigna/{YYYY-MM}/{YYYY-MM-DD}/

11. Read CSV → each row is an R2 record

detection_method = 'portal_export'

coverage_end_date = Termination date column (confirm exact name)

12. Repeat for all 19 agents

## ARCHITECTURE QUESTIONS — ANSWER BEFORE CODING

1. Fresh browser per agent or reuse session? Consider 'Remember me' cookie behavior.

2. IMAP polling strategy: timing, which folder, how to avoid reading old codes.

3. If 2FA code never arrives in 60s: retry login or mark agent as failed?

4. If R1 succeeds but R2 export fails for an agent: how is this logged?

Does the state file update?

## WHAT TO BUILD

File: scripts/cigna_bot.py

Function: run_cigna(agent_configs) → {'r1': [], 'r2': []}

- One agent failure does not stop the rest

- Updates data/state/cigna_last_run_date.txt only if ALL agents succeed

(or track per-agent — discuss tradeoff)

## .env KEYS NEEDED

CIGNA_USER_AGENT01= (one per agent)

CIGNA_PASS_AGENT01=

WEBMAIL_USER_AGENT01=

WEBMAIL_PASS_AGENT01=

Answer the 4 architecture questions first, then build cigna_bot.py.

Phase Done When ✓ R1 + R2 working for at least 3 agents end-to-end ✓ One agent auth failure logs error and continues to next ✓ R2 CSV correctly filtered by termination date ✓ Committed: 'phase-4: cigna R1 + R2 — VPN + email 2FA working'

| 5 | United — Semi-Auto + R1 + Delta R2 | Model Opus | Est. 3–4h |
| --- | --- | --- | --- |

### Before You Start

- Upload Architecture_v2.0.docx to this chat session

- Research: does UHC JARVIS have a broker/partner API that bypasses MS Authenticator?

- Manually log into JARVIS and confirm: where exactly does the member count appear on the main dashboard?

- Confirm: when you filter Book of Business for Inactive and download, what columns are in the CSV?

## SESSION GOAL — Phase 5: United R1 + Delta R2

Phases 1–4 complete. Upload: Architecture_v2.0.docx

Build: scripts/united_bot.py

## PORTAL STEPS

URL: https://www.uhcjarvis.com/content/jarvis/en/sign_in.html#/sign_in

Auth: username + password + Microsoft Authenticator (manual approval)

R1 flow:

1. Bot enters UHC_USER + UHC_PASS

2. PAUSE: print '[UHC] Approve Microsoft Authenticator push, then press ENTER...'

3. User approves on boss's phone + presses ENTER

4. Click UHC Members count on dashboard → Book of Business opens

5. Read active member total → R1 record

R2 flow (same session):

6. In Book of Business: filter Inactive → Download CSV

7. Move to data/raw/united/{YYYY-MM}/{YYYY-MM-DD}/

8. Load data/state/united_last_run.json (previous inactive list)

9. Delta: members in current_inactive NOT in previous_inactive = deactivated

10. R2 records: coverage_end_date = null, detection_method = 'delta_diff'

11. Update state file with current inactive list

## ARCHITECTURE QUESTIONS — ANSWER BEFORE CODING

1. Authenticator push expires in ~90s. If boss can't approve in time,

should the bot retry the login (new push sent) or abort UHC and continue?

2. How do we match members across runs for delta diff with no stable member ID?

Name-only match risks false positives. Discuss.

3. State file update rule: update only if both R1 and R2 succeeded?

Or update R1 state separately from R2 state?

## WHAT TO BUILD

File: scripts/united_bot.py

Function: run_united() → {'r1': [], 'r2': []}

## .env KEYS NEEDED

UHC_USER=

UHC_PASS=

Answer architecture questions first, then build united_bot.py.

Phase Done When ✓ Bot pauses cleanly and resumes after ENTER ✓ R2 delta correctly identifies new inactive members vs previous run ✓ First-run behavior: no state file → R2 skipped with log message ✓ Committed: 'phase-5: united R1 + delta R2 working'

| 6 | Oscar — Semi-Auto Portal + R1 + R2 | Model Opus | Est. 2–3h |
| --- | --- | --- | --- |

### Before You Start

- Upload Architecture_v2.0.docx to this chat session

- oscar_report.py already extracts Inactive rows — Phase 6 wraps portal automation around it

- Confirm the Oscar portal download steps: after filtering (all except Deactivated), is there a Download or Export button?

## SESSION GOAL — Phase 6: Oscar Semi-Auto R1 + R2

Phases 1–5 complete. Upload: Architecture_v2.0.docx

Build: scripts/oscar_bot.py

oscar_report.py already handles CSV processing — wrap it with automation.

## PORTAL STEPS

URL: https://accounts.hioscar.com/account/login/

Auth: username + password + Microsoft Authenticator (same pattern as United)

1. Bot enters OSCAR_USER + OSCAR_PASS

2. PAUSE: print '[Oscar] Approve Microsoft Authenticator push, then press ENTER...'

3. User approves + presses ENTER

4. Navigate to Book of Business

5. Filter: Policy Status = all EXCEPT Deactivated (Active, Inactive,

Paid binder, Unpaid binder, Grace period, Delinquent)

6. Download/Export CSV

7. Move to data/raw/oscar/{YYYY-MM}/{YYYY-MM-DD}/

8. Call oscar_report.py logic:

R1 = sum Lives where Policy status != Inactive

R2 = rows where Policy status = Inactive,

filter coverage_end_date >= last_run_date from state file

detection_method = 'file_extract'

## WHAT TO BUILD

File: scripts/oscar_bot.py

Function: run_oscar() → {'r1': [], 'r2': []}

Reuses oscar_report.py logic — do not duplicate it

## .env KEYS NEEDED

OSCAR_USER=

OSCAR_PASS=

## NOTE

United and Oscar both use Microsoft Authenticator.

In main.py (Phase 8), they will be sequenced together to minimize

the number of times the boss needs to be interrupted.

Design oscar_bot.py with this in mind.

Build oscar_bot.py. Discuss sequencing strategy with United for Phase 8.

Phase Done When ✓ Bot downloads CSV after manual Authenticator approval ✓ R1 counts match manual verification ✓ R2 Inactive rows filtered by coverage_end_date >= last_run_date ✓ Committed: 'phase-6: oscar semi-auto R1 + R2 working'

| 7 | Dashboard — Looker Studio (6 pages) | Model Sonnet | Est. 2–3h |
| --- | --- | --- | --- |

## SESSION GOAL — Phase 7: Looker Studio Dashboard

Phases 1–6 complete. Google Sheets has real data in both tabs.

Give me a complete step-by-step Looker Studio setup guide for 6 pages.

Format: UI walkthrough I can follow, not code.

## DATA SOURCE

Google Sheets files: 'April 2026', 'May 2026', etc.

Tab 1 'Active Members': run_date¦run_type¦carrier¦agent_name¦active_members¦status

Tab 2 'Deactivated This Period': run_date¦carrier¦agent_name¦member_name¦

member_id¦last_status¦coverage_end_date¦detection_method

## 6 DASHBOARD PAGES

Page 1 — Current Snapshot (R1)

Contingency table: agents (rows) x carriers (columns).

Filter: most recent run_date only.

Page 2 — Trend Over Time (R1)

Line chart per carrier: x=run_date, y=SUM(active_members).

Trailing 90 days, one line per carrier, color-coded.

Page 3 — Carrier Summary (R1)

Bar chart: total active members per carrier, current month.

Page 4 — Agent Rankings (R1)

Table: agent sorted by total members across all carriers.

Carrier filter control.

Page 5 — Month-over-Month (R1)

Table: agent ¦ this month ¦ last month ¦ delta ¦ % change.

Red/green conditional formatting on % change.

Page 6 — Churn Analysis (R2)

Table: all deactivated members this period with member_name,

agent, carrier, coverage_end_date, last_status.

Date range filter control.

Summary card: total deactivated count this period.

Include: data source blending across monthly sheets, calculated

fields for delta and %, filter setup for each page.

End with: limitations of Looker Studio for this use case.

Phase Done When ✓ All 6 pages display correctly with real data ✓ Page 6 Churn Analysis shows R2 data correctly ✓ Date filters work on all pages ✓ Dashboard shared link opens without login issues

| 8 | Orchestrator + State Management + Scheduler | Model Opus | Est. 3–4h |
| --- | --- | --- | --- |

### Before You Start

- Upload Architecture_v2.0.docx to this chat session — highest architectural stakes

- All 5 carrier bots must be individually tested and working

- sheets_writer.py must be confirmed working end-to-end with both tabs

## SESSION GOAL — Phase 8: Orchestrator + Scheduler

ALL phases complete. Upload: Architecture_v2.0.docx

Build: scripts/main.py — the production orchestrator.

## WHAT MAIN.PY MUST DO

1. Accept --dry-run flag: runs all bots, skips Sheets write + state updates

2. Pre-flight checks before running any bot:

- All required .env keys present

- Google Sheets accessible (test API connection)

- VPN active for Cigna (ping check or HTTP check)

- Log pre-flight results — abort with clear message if critical check fails

3. Run carriers in this order:

a. Molina (fully automated)

b. Ambetter (fully automated)

c. Cigna (automated + VPN + email 2FA)

d. United (PAUSE for Authenticator)

e. Oscar (PAUSE for Authenticator)

Sequence United + Oscar together to minimize boss interruptions.

4. Each carrier: try/except, collect r1 + r2 records

5. call sheets_writer.write_run(all_r1, all_r2)

6. Update state files for successful carriers only

7. 90-day local cleanup: delete raw CSVs older than 90 days

8. Write status/last_run.json:

{last_run_date, carriers_succeeded, carriers_failed,

total_active_members, total_deactivated, run_duration_seconds}

9. Print run summary:

'5/5 carriers ¦ 127 active ¦ 3 deactivated ¦ 4m 32s'

## ARCHITECTURE QUESTIONS — ANSWER BEFORE CODING

1. If Sheets write fails after all bots succeed (network issue):

Should we retry the write? Save a local CSV backup? Both?

2. State file update timing: before or after Sheets write?

If Sheets write fails, do we roll back state?

3. United + Oscar manual pause sequencing: prompt for both at once

or one at a time?

## WINDOWS TASK SCHEDULER

After main.py: give exact Task Scheduler setup steps.

- Every Monday + Friday at 8:00 AM

- Uses venv Python + scripts/main.py

- Working directory: project root

- Captures stdout/stderr to log file

- Runs whether user is logged in or not

Answer architecture questions first.

Then complete main.py.

Then Task Scheduler guide.

Phase Done When ✓ python scripts/main.py --dry-run completes all 5 carriers, prints summary, no Sheets write ✓ Full run writes both tabs to Sheets correctly ✓ Task Scheduler configured — test run fires at scheduled time ✓ status/last_run.json created after each run ✓ Final commit: 'phase-8: full pipeline live' ✓ SYSTEM IS IN PRODUCTION

# 4. Debugging Prompts

## 4.1  Selenium Element Not Found

## DEBUG — Selenium Element Not Found

Phase: [N] ¦ Script: [filename]

Error: [paste full error]

Failing code: [paste 10-15 lines around the failure]

Already tried: [describe what you changed]

1. Diagnose the most likely cause (not just 'element not found')

2. Give me an alternative selector strategy

3. Show me how to confirm the correct selector without manual DevTools

## 4.2  Stuck After 3 Attempts

## ESCALATION — Stuck After 3 Attempts

Goal: [one sentence]

Attempt 1: [description + result]

Attempt 2: [description + result]

Attempt 3: [description + result]

Do NOT suggest attempt 4 of the same approach.

1. Diagnose the ROOT CAUSE

2. Give 2 completely different approaches to achieve the same goal

3. Pros, cons, estimated build time, risk for each

4. Recommend one and explain why

## 4.3  R2 Delta Producing Wrong Results (United)

## DEBUG — United Delta R2 Incorrect

Expected deactivations: [N from manual check]

Script producing: [N]

Paste the state file contents (united_last_run.json):

[paste]

Paste the current inactive CSV row count and sample rows:

[paste]

Diagnose: false positives (name mismatch), false negatives

(member reappeared), or state file corruption.

# 5. Quick Reference

| Item | Answer |
| --- | --- |
| Start every session | Master Context Block → Phase Prompt (Sections 2 → 3) |
| Upload arch doc | Only Phases 4, 5, 6, 8 (Opus sessions) |
| Use Sonnet for | Phases 1, 2, 3, 7 — well-defined coding tasks |
| Use Opus for | Phases 4, 5, 6, 8 — multi-system coordination, architectural decisions |
| Stuck after 3 attempts | Use Section 4.2 Escalation prompt |
| End every session | Fill in Handoff Template, update Master Context Block 'ALREADY BUILT' |
| Never commit | .env ¦ credentials/ ¦ data/raw/ ¦ data/state/ |
| Git format | 'phase-N: [what built] — [what tested]' |
| R2 first run | State file missing → log warning, skip R2 or include all historical (per carrier rule) |
| State update rule | Only after FULLY successful carrier run — never on partial failure |

Insurance Analytics — Prompt Playbook v2.0 — Proprietary & Confidential